Algeria Project Migration Plan

Migration Execution Version | High-Availability Deployment, Data Migration, and DNS Validation

1. Migration Objectives

The objective of this migration is to move the Algeria project smoothly from the existing environment to a new high-availability environment, complete the database and MinIO data migration, deploy application services in a high-availability mode, and validate the currently enabled DNS entry point.

Key objectives:

- Ensure that the database and MinIO data are complete and recoverable.

- Provide disaster recovery capability in the new environment and avoid single points of failure in the HA architecture.

- During the migration window, focus on validating DNS resolution and entry-point connectivity.

- Release the legacy environment directly before deploying the new environment.

2. Timeline

After arriving on site, and once server resources, network policies, and access permissions are ready, execute the new HA migration. The estimated completion time is 24 hours.

Planned sequence:

Check the basic prerequisites, including servers, network, disks, DNS, and certificates.

Perform pre-migration backups for the database and MinIO.

Deploy the new HA environment.

Restore the database and MinIO data.

Perform business validation, DNS entry-point validation, and post-migration observation.

3. Server Resource Plan

New resources

| Role | Quantity | Configuration | Primary Purpose |
| --- | --- | --- | --- |
| Arbitration Node | 1 server | 8C / 16G / 600G (100G system disk + 500G data disk) | Third arbitration node |
| Service Application Nodes | 2 servers | 32C / 64G / 1200G (100G system disk + 500G data disk) | Service application cluster |
| MySQL, MinIO, Redis | 2 servers | 16C / 32G / 3400G (100G system disk + 3*500G data disks + 1*100G data disks) | MySQL/Redis/MinIO cluster |
| IM Application Nodes | 4 servers | 16C / 64G / 2400G (100G system disk + 500G data disk) | IM application cluster |
| Total | 9 servers | 168C / 464GB / 7600G | Approx. 7.6TB disk capacity |

4. Database Backup Plan

Steps:

- Perform a full pre-migration backup.

- Copy the backup files to backup storage and the new environment.

- Run a restore rehearsal in the new environment to confirm restore duration and data integrity.

- Before the formal migration, enter a maintenance or write-freeze window and perform the final backup or incremental synchronization.

- After data restoration, validate core tables, key data counts, and business connectivity.

5. MinIO Backup Plan

Steps:

- Inventory buckets, object counts, total capacity, users, policies, access keys, lifecycle rules, and replication policies.

- Run object backup or mc mirror synchronization against the primary-write MinIO, and verify that replication data on standby nodes is consistent.

- Export and record metadata such as bucket policies, user policies, and access permissions.

- Sample-check object size, ETag/hash values, and business read results.

- Record pre-synchronization duration, remaining incremental data volume, and replication lag.

6. New HA Environment Deployment

6.1 Base Environment Deployment

- Initialize the operating system and baseline security configuration.

- Configure hostnames, internal IP addresses, DNS, NTP, and firewall settings.

- Mount data disks and configure automatic mounting at startup.

- Install Docker or the runtime required by the project.

- Configure system logs, disk monitoring, and baseline alerts.

6.2 Database HA Deployment

- Deploy database services on the database nodes.

- Configure database HA using MySQL InnoDB Cluster.

- Confirm the primary node, replica nodes, replication status, and failover capability.

- Create the databases, users, and permissions required by the business system.

- Restore the migrated data and perform consistency validation.

6.3 MinIO HA Deployment

- Configure dedicated data disks, service parameters, the console, and internal access addresses.

- Create buckets, users, policies, and access permissions.

- Configure bucket replication and confirm that object synchronization from the primary-write node to standby nodes is normal.

- Restore object data and validate read/write operations, synchronization, and failover.

6.4 Application HA Deployment

- Deploy multiple business service instances on the application nodes.

- Connect applications to the new database and new MinIO.

- Configure service health checks.

- Configure backend nodes for load balancing.

- Validate application startup, logs, APIs, login, and core business flows.

7. Database and MinIO Restore Procedure

The formal restore sequence is as follows:

- Confirm that the new database HA cluster is healthy.

- Restore the final database backup to the new database.

- Validate database integrity and core business data.

- Confirm that MinIO service status and bucket replication status are healthy.

- Restore the final MinIO object data and metadata to the new MinIO.

- Validate object counts, key files, and access permissions.

- Modify application configuration so that applications connect to the new database and new MinIO.

- Start application services and run full business validation.

8. DNS Validation Plan

This migration does not include a DNS cutover. It only validates DNS resolution, entry-point connectivity, and pre-migration entry records.

8.1 Pre-Migration Preparation

- Confirm the current business domain resolution records, TTL, certificates, and load-balancing entry point.

- Confirm the public IP, certificates, and load-balancing configuration for the new HA entry point.

- Confirm that health checks in the new environment pass.

8.2 Formal Validation

- Put the business system into maintenance or read-only mode.

- Complete the final database and MinIO synchronization.

- Complete business validation in the new environment.

- Verify that the business domain still resolves to the current new DNS entry point.

- Run multi-region DNS resolution validation.

- Validate access, login, core APIs, and file upload/download.

8.3 Post-Validation Observation

Continue observing for 24-72 hours after migration:

- Application error rate.

- API latency.

- Database connection count, replication status, and slow queries.

- MinIO node status, bucket replication status, disk usage, and object read/write activity.

- Load balancer health checks.

- Server CPU, memory, disk, and network traffic.

9. Legacy Environment

- Release the legacy environment directly before deploying the new environment.

10. Acceptance Criteria

After the migration is complete, acceptance will be based on the following criteria:

- The new HA entry point is accessible normally.

- Core application business flows pass validation.

- Database HA status is normal and data is complete.

- The MinIO cluster status is normal, bucket replication is normal, and core files are accessible.

- Current new DNS resolution and entry-point access validation pass.

- Migration logs, backup files, and validation records are complete and retained.

- Business availability is confirmed and acceptance sign-off or email confirmation is completed.

11. Coordination Items

The customer side needs to confirm the following items in advance:

- New environment server resources and network policies.

- Current DNS records, certificates, and the confirmation owner for entry-point configuration.

12. Migration-Day Checklist

| Checklist Item | Status |
| --- | --- |
| Business stakeholders have been notified of the migration window | Pending confirmation |
| Current new DNS resolution has been confirmed | Pending confirmation |
| New server resources are ready | Pending confirmation |
| Database cluster has been deployed | Pending confirmation |
| MinIO cluster has been deployed | Pending confirmation |
| Application services have been deployed to the new environment | Pending confirmation |
| Final database backup has been completed | Pending confirmation |
| Final MinIO synchronization has been completed | Pending confirmation |
| Database restore validation has passed | Pending confirmation |
| MinIO restore validation has passed | Pending confirmation |
| Business validation in the new environment has passed | Pending confirmation |
| DNS resolution and entry-point access have been validated | Pending confirmation |
| Post-migration monitoring is normal | Pending confirmation |